# Project Checklist - Smart Assistant Bot (MVP)

Updated status as of 18 Jan 2026 (Asia/Singapore) - v2 (post Cloud Run + Telegram webhook)

# 1. Purpose and scope

This document is both a checklist and an onboarding handover. It explains what has been built so far, the exact dev + deploy workflow, and the next tasks to continue without needing any project context.

Constraints (MVP): keep the Python codebase small and easy to maintain. Current design keeps core logic pure/testable and keeps integrations (Telegram/GCP) in the entrypoint layer.

# 2. Current status summary (what is done)

FastAPI app running on Cloud Run with /health and /telegram/webhook endpoints.

Telegram bot is live and responding to: /start (help), /note, /todo, /today, /done.

Telegram webhook is configured to Cloud Run and verified working (getWebhookInfo shows no errors).

Telegram bot token stored in Secret Manager and injected into Cloud Run as TELEGRAM_BOT_TOKEN (no plaintext env var).

UI helpers implemented in ui.py: callback encode/decode + command router (route_text).

Core logic implemented in core.py: in-memory store + handle_event() that generates reply actions.

Webhook handler in main.py normalizes Telegram updates, calls core.handle_event, and sends replies via Telegram sendMessage.

Dockerfile added for Cloud Run source deploy; requirements updated to include requests.

Unit tests added and passing (DB tests skip unless DATABASE_URL is set).

Important behavior to know: Cloud Run is stateless. The current in-memory state resets on redeploy / cold starts / scaling, so tasks/notes will not persist until DB/Notion persistence is wired in.

# 3. Repo structure and files

Current Python files (kept to 6 app files):

main.py - FastAPI entrypoint; webhook normalisation + dispatch + Telegram send.

ui.py - Telegram-agnostic utilities: callback encode/decode and /command routing.

core.py - Pure app logic and in-memory state (notes/tasks) used by the webhook.

db.py - Postgres/pgvector layer + tests (already present). Not yet wired into runtime path.

notion.py - Placeholder/not fully wired. Intended for Notion CRUD + setup.

ai.py - Placeholder/not fully wired. Intended for extraction/structuring/embeddings.

Non-Python key files:

Dockerfile - Container build for Cloud Run.

docker-compose.yml - Local Postgres+pgvector for DB tests/dev.

requirements.txt - Python dependencies.

tests/ - Unit tests. DB tests are skipped when DATABASE_URL is not set.

Do NOT commit these to GitHub: .venv/, .gcloud/ (contains local gcloud creds), any *.env, and any secrets/tokens.

# 4. How to run locally (Windows / PowerShell)

One-time environment setup:

python -m venv .venv

.\.venv\Scripts\Activate.ps1

pip install -r requirements.txt

Run tests (fast path):

pytest -q

Run the API locally:

uvicorn main:app --host 127.0.0.1 --port 8080

# Health: http://127.0.0.1:8080/health

## 4.1 Testing the webhook locally (PowerShell)

In Windows PowerShell, curl is often an alias for Invoke-WebRequest and behaves differently. Use Invoke-RestMethod for webhook simulation:

$body = @{

update_id = 1

message   = @{ chat = @{ id = 12345; type = "private" }; from = @{ id = 99 }; text = "/todo buy milk" }

} | ConvertTo-Json -Depth 10

Invoke-RestMethod -Method Post -Uri "http://127.0.0.1:8080/telegram/webhook" -ContentType "application/json" -Body $body

# 5. GCP deployment (Cloud Run) runbook

Deployed service details (current):

Cloud Run service: smart-assistant-bot

Region: asia-southeast1

Service URL: https://smart-assistant-bot-507888063367.asia-southeast1.run.app

Webhook path: /telegram/webhook

Telegram bot username: SmartAssistantKC_bot

Secret Manager secret: telegram-bot-token

If gcloud fails to write credentials on Windows (WinError 5), set CLOUDSDK_CONFIG to a local folder (do not commit it):

mkdir .gcloud -Force

$env:CLOUDSDK_CONFIG = (Resolve-Path .\.gcloud).Path

gcloud auth login

## 5.1 Deploy from source

gcloud config set project smartassistant-484705

gcloud config set run/region asia-southeast1

gcloud run deploy smart-assistant-bot --source . --allow-unauthenticated --port 8080

Note: first deploy may prompt to enable run/cloudbuild/artifactregistry APIs. Reply Y.

Token handling (recommended): store token in Secret Manager and inject as env var.

gcloud services enable secretmanager.googleapis.com

$env:TELEGRAM_BOT_TOKEN | gcloud secrets create telegram-bot-token --data-file=-

$sa = (gcloud run services describe smart-assistant-bot --format="value(spec.template.spec.serviceAccountName)")

gcloud secrets add-iam-policy-binding telegram-bot-token --member="serviceAccount:$sa" --role="roles/secretmanager.secretAccessor"

gcloud run services update smart-assistant-bot --remove-env-vars TELEGRAM_BOT_TOKEN

gcloud run services update smart-assistant-bot --update-secrets TELEGRAM_BOT_TOKEN=telegram-bot-token:latest

# 6. Telegram webhook runbook

Set webhook (PowerShell):

$webhook = "https://smart-assistant-bot-507888063367.asia-southeast1.run.app/telegram/webhook"

Invoke-RestMethod -Method Post -Uri "https://api.telegram.org/bot$env:TELEGRAM_BOT_TOKEN/setWebhook" -ContentType "application/json" -Body (@{ url = $webhook } | ConvertTo-Json)

Verify webhook status (look for pending_update_count=0 and no last_error_message):

Invoke-RestMethod -Method Get -Uri "https://api.telegram.org/bot$env:TELEGRAM_BOT_TOKEN/getWebhookInfo" | ConvertTo-Json -Depth 20

# 7. Learnings and gotchas (read this before changing anything)

Cloud Run is stateless: any in-memory state resets. Persistence must move to db.py (Postgres) or Notion.

PowerShell curl gotcha: use Invoke-RestMethod or curl.exe explicitly for HTTP testing.

Cloud Run env var type conflict: if TELEGRAM_BOT_TOKEN was set as plaintext env var, remove it before switching to Secret Manager mapping.

Do NOT commit .gcloud or .venv. CLOUDSDK_CONFIG is stored under .gcloud when using the workaround for WinError 5.

Telegram token placeholders: in dev, code skips sending when token is missing/placeholder to avoid noisy errors.

# 8. Checklist by phase (updated)

Phase 0 - Prep and sanity (DONE)

[x] Local venv + requirements installed

[x] FastAPI app with /health returning {"ok": true}

[x] Pytest baseline green

[x] Dockerfile created for Cloud Run

Phase 1 - Telegram UI utilities (DONE)

[x] ui.py encode_callback() and parse_callback() implemented + tests

[x] ui.py route_text() command router implemented + tests

Phase 2 - Core app logic (in-memory) (DONE)

[x] core.py AppState + handle_event() implemented

[x] Commands implemented: /note, /todo, /today, /done, /help

[x] Plain text treated as note capture

[x] Unit tests for core logic

Phase 3 - Webhook + Telegram send (DONE)

[x] main.py normalize_update() implemented for message + callback

[x] /telegram/webhook accepts Telegram updates and dispatches to core

[x] Telegram sendMessage integration via requests in main.py

[x] Dev-safe behavior when token is not configured

[x] Unit tests for webhook path (with monkeypatch)

Phase 4 - Database layer (ALREADY PRESENT / NOT YET WIRED)

[x] db.py Postgres + pgvector primitives and tests exist (skip if DATABASE_URL not set)

[ ] Wire core persistence to db.py so tasks/notes survive restarts

Phase 5 - Notion integration (NOT STARTED)

[ ] Implement notion.py client + CRUD for notes/tasks

[ ] Decide source of truth: Notion-only vs Postgres-only vs hybrid

Phase 6 - AI integration (NOT STARTED)

[ ] ai.py: task extraction + structuring + privacy mode

[ ] Embeddings: chunking + store to db.py + semantic /search

Phase 7 - Security hardening (NOT STARTED)

[ ] Owner-only/allowlist gate (chat_id/user_id) for Telegram interactions

[ ] Basic rate limiting / abuse protection

[ ] Remove debug echoes (if any) and tighten error handling

Phase 8 - Ops and docs (PARTIAL)

[x] Cloud Run deployment working

[x] Secret Manager working for Telegram token

[ ] Add README.md runbooks: local run, deploy, webhook, secrets

[ ] Add GitHub Actions or Cloud Build trigger (optional)

# 9. Immediate next steps (priority order)

Do these in order, one PR at a time:

1) Implement /search in core.py (search notes + tasks) + tests. (Currently shows "coming soon" in help.)

2) Add persistence: wire core.py to db.py (Postgres) OR notion.py (Notion). Recommend starting with db.py for reliability, then sync to Notion later.

3) Add an allowlist gate in main.py (only accept updates from a single user_id/chat_id).

4) Wire Notion setup + CRUD (notion.py) if Notion is the UI/store.

5) Add /settings and label support (db.py already has label primitives).

# 10. GitHub workflow (Windows / VS Code)

Minimum safe flow: create/verify .gitignore, then commit and push. Never commit secrets or local credentials.

git status

git add .

git commit -m "MVP: Cloud Run + Telegram webhook + core commands"

git remote -v

git push -u origin main

# 11. Daily progress reporting format (for junior dev)

Send this once per day:

Phase completed: X/8

Today done: [ ] [ ] [ ]

Blockers: ...

Next: [ ] [ ] [ ]